Cumbria Coastal Access Monthly Update: April 2014

This update provides local and regional representatives and other interested stakeholders with a brief summary on progress for each of the coastal stretches we are working on in Cumbria. If you have colleagues who should be included on the distribution list or you do not wish to receive this update please let me know.

Stretch: Allonby to Whitehaven 11th April 2014 - Formal commencement of coastal access rights on 36km stretch of coast between Allonby and Whitehaven

Notes: Agreement reached on location of both formal and informal diversions that are required to the England Coast Path whilst repair works are undertaken by various relevant bodies including Network Rail. This is as a result of the recent storm damage to the coast at Allonby Bay, Siddick and Flimby. Once work to ‘repair’ these affected sections of coast have been completed the diversions will be removed, required path infrastructure work will be carried out, so walkers will then be able to use the approved line of the England Coast Path. NE to attend site meeting with various bodies including the local MP at Maryport Golf Club in May to discuss coastal erosion at that location.

| Stretch: Whitehaven to Silecroft |
| --- |
| Current Activity | Next Milestone |
| ‘Walking the Course’ completed - although some remaining site visits to carry out to respond to issues raised by some owners and occupiers Meetings planned with key interest groups to share proposals (incl. LAFs, NFU, CLA etc) Topographical survey work to be carried out on specific sections of coast to assess extent of infrastructure work required Sensitive features assessment approaching conclusion Post-processing of route data and infrastructure requirements now underway Drafting of report and production of maps has now begun | Publish Report and invite representations and objections – early Summer 2014 |