Cumbria Coastal Access Monthly Update: March 2014

This update provides local and regional representatives and other interested stakeholders with a brief update on progress for each of the coastal stretches we are working on in Cumbria. If you have colleagues who should be included on the distribution list or you do not wish to receive this update please let us know.

| Stretch: Allonby to Whitehaven 18th July - Report approved by Secretary of State following determination of objections and representations |
| --- |
| Current Activity | Next Milestone |
| Cumbria County Council overseeing installation of final infrastructure prior to commencement of the new rights. Several sections of the coast revisited following damage by winter storms (Allonby Bay, Siddick and Flimby, Parton and Whitehaven harbour). Agreement reached on location of both formal and informal diversions that are required to the England Coast Path whilst repair works are undertaken by various relevant bodies. This is as a result of the recent storm damage to the coast at Allonby Bay, Siddick and Flimby and also on Whitehaven Harbour. Discussions held with Network Rail regarding current and future proposed work to repair sea defences close to approved line of England Coast Path. | Commencement of new access rights on Friday 11th April 2014 |

| Stretch: Whitehaven to Silecroft |
| --- |
| Current Activity | Next Milestone(s) |
| Several sections of the coast have been revisited to check their condition following the winter storms. Further work (including topographical surveys) is ongoing to identify most effective route along the final section of coast. Sensitive features assessment is nearing completion. Location of proposed directions to restrict or exclude access have been agreed (these proposals will be set out in the report). Post-processing of route data and infrastructure requirements now underway. Drafting of report and production of accompanying maps underway. | Aim to complete ‘Walking the Course’ by April 2014. Publish Report and invite representations and objections – late Spring/ early Summer 2014 |