Cumbria Coastal Access Monthly Update: February 2014

This update provides local and regional representatives and other interested stakeholders with a brief update on progress for each of the coastal stretches we are working on in Cumbria. If you have colleagues who should be included on the distribution list or you do not wish to receive this update please let us know.

| Stretch: Allonby to Whitehaven 18th July - Report approved by Secretary of State following determination of objections and representations |
| --- |
| Current Activity | Next Milestone |
| Grant offer made to and accepted by Cumbria County Council to cover costs of necessary infrastructure work; Cumbria County Council preparing infrastructure work packages for implementation. Several sections of the coast revisited following damage by winter storms (Allonby Bay, Siddick and Flimby, Whitehaven harbour). Some parts of the approved route may need be temporarily diverted following commencement of coastal access rights whilst remedial works are carried out. | Launch new rights by Spring 2014 |

| Stretch: Whitehaven to Silecroft |
| --- |
| Current Activity | Next Milestone |
| Several sections of the coast have required repeat site visits to check their condition following the winter storms. Along some sections of the coast, the damage caused has meant that further work to identify a suitable route for the England Coast Path will now be required. As a result, this will cause a delay to the original timetable for publication of the report. Meeting held with NDA/Sellafield/Nugen to discuss route alignment issues at Sellafield. Assessments on sensitive features on the stretch are progressing well. Site visits carried out on all locations where directions to exclude / restrict access may be necessary Preparation for publishing report also now underway (drafting report, processing trail alignment data); Meetings held with landowners on southern part of stretch to identify appropriate route options. | Complete ‘Walking the Course’ by March/April 2014 Publish Final Report and invite representations and objections – Spring 2014 |