Cumbria Coastal Access Monthly Update: May 2014

This update provides local and regional representatives and other interested stakeholders with a brief summary on progress for each of the coastal stretches we are working on in Cumbria. If you have colleagues who should be included on the distribution list or you do not wish to receive this update please let me know.

Stretch: Allonby to Whitehaven 11th April 2014 - Commencement of coastal access rights on the 36km stretch of coast

Notes: NE attending site meeting with various bodies including the local MP at Maryport Golf Club to discuss coastal erosion.

| Stretch: Whitehaven to Silecroft |
| --- |
| Current Activity | Next Milestone |
| ‘Walking the Course’ and meeting with landowners now completed Meetings held with key interest groups to share proposals including both Local Access Forums, the NFU and CLA Topographical survey work being arranged on specific sections of coast to assess extent of infrastructure work required Sensitive features assessment approaching conclusion Post-processing of route data and infrastructure requirements almost complete. Drafting of Overview report and production of maps continues to progress well | Publish Report and invite representations and objections – Summer 2014 |

End May 2014: We will confirm and start work on a new stretch of coast in Cumbria