Cumbria Coastal Access Monthly Update: September 2014

This update provides local and regional representatives and other interested stakeholders with a brief summary on progress for each of the coastal stretches we are working on in Cumbria. If you have colleagues who should be included on the distribution list or you do not wish to receive this update please let me know.

Stretch: Allonby to Whitehaven (36km) 11th April 2014 - Formal commencement of coastal access rights

| Stretch: Whitehaven to Silecroft (approx. 70 km) |
| --- |
| Current Activity | Next Milestone |
| ‘Walking the Course’ stage complete Establishment costs confirmed with Cumbria CC Internal QA of proposals (documents, maps etc) completed Preparation of formal report documents | Publish Report and invite representations and objections – October 2014 |

| Stretch: Gretna to Allonby (approx. 100km) |  |
| --- | --- |
| Current Activity | Next Milestone |
| Ongoing gathering of data being gathered on relevant issues and opportunities along the stretch Discussions underway with Environment Agency re: relevant issues Meeting with CCC Highways to obtain specialist advice on route options at various locations Land ownership data obtained from HM Land Registry Initial Sensitive Features Appraisal meeting held (with various partners including CCC, Carlisle CC, Solway AONB, RSPB, Cumbria Wildlife Trust) | Contact owners and occupiers of land Hold landowner ‘drop-in’ sessions Start ‘Walking the Course' – late Summer/Autumn 2014 |